PHASE IV

Project Planning

Project Planning (timelines, milestones, and task allocation)

| Team ID | NM2025TMID39966 |
| --- | --- |
| Project Name | AI BLOGNEST API |

Project lifecycle methodology:

Adopted an Agile-inspired iterative development methodology to break down the AI BlogNest API build into manageable sprints, allowing for continuous integration of authentication, CRUD, and AI features.

Task breakdown & work allocation:

| Sprint No. | Task Name | Description |
| --- | --- | --- |
| Sprint 1 | (Core Setup & Database) | Environment configuration, Node.js/Express server initialization, and MongoDB Mongoose schema design for Users and Blogs. |
| Sprint 2 | Authentication & Security | Implementation of user registration, login endpoints, bcrypt password hashing, and JWT middleware token validation. |
| Sprint 3 | Blog CRUD & Comments | Development of blog post creation, reading, updating, deleting, and comment management routes. |
| Sprint 4 | AI Integration & Testing | Integration of AI-powered blog generation prompts and content summarization tools, followed by endpoint testing using Postman. |

Timeline & milestone schedule:

| WEEKS | Milestone Name | Description |
| --- | --- | --- |
| WEEK-1 | Planning & Design | Requirements analysis, system architecture mapping, and database ER schema design. |
| WEEK-2 | Backend & Auth Setup | Setting up the Express server, database connection, and JWT-based user authentication. |
| WEEK-3 | Core Features | Implementing blog post CRUD operations, tag categorization, and user comment systems |
| WEEK-4 | AI Services & Testing | Integrating AI content generation, error-handling middleware, and final API testing. |

Resource & risk management:

The project successfully utilized open-source software libraries, Node.js runtime packages, and cloud-based developer tools with zero financial overhead. However, several technical risks were anticipated during development, such as potential third-party AI API rate limits, unexpected latency in cloud model responses, and database connection timeouts. To mitigate these risks, the team implemented robust error-handling middleware to intercept failed external requests gracefully, established structured JSON fallback error messages for users, and utilized local environment variables (.env) to secure sensitive API credentials and database URIs safely.